# PayFlow Payment Module — Test Plan v1.0

# Test Scope

In scope: Transaction authorisation (FR-001–FR-005), refund processing (FR-006–FR-009), settlement batch generation (FR-010), merchant reporting API (FR-011), and reconciliation mismatch alerting (FR-012). All environments (DEV, SIT, UAT) are included. 3DS2 authentication flows require the card scheme test harness provided by Visa and Mastercard.

Out of scope: PCI-DSS compliance audit (handled by a separate Security team), performance benchmarking under production traffic (covered by the dedicated load-testing workstream), and any merchant-side front-end UI beyond API contract validation.

# Test Approach

## Smoke Tests

Happy-path authorisation with a Visa test card — assert HTTP 200 and authorisation code returned.

Single-item refund against a captured transaction — assert refund status APPROVED within 30 s.

Merchant Portal: query last 7 days of transactions — assert response contains correct merchant_id filter.

## Regression Tests

Full authorisation → capture → refund lifecycle for Visa, Mastercard, and AMEX cards.

Duplicate transaction rejection: submit same idempotency key twice within 24 h — assert second call returns HTTP 409.

Partial refund: refund 50 % of captured amount — assert refund amount and remaining balance are correct.

Settlement batch generation at end-of-day: assert file contains all captured transactions and totals match ledger.

## Integration Tests

End-to-end 3DS2 flow with Visa test harness: challenge flow and frictionless flow — assert both result in authorised transaction.

Reconciliation Engine receives settlement file and raises alert on injected mismatch — assert Operations webhook fires within 60 s.

Merchant webhook delivery on refund status change — assert payload schema and delivery retry on initial 500 response.

# Test Environments

| Environment | URL | Purpose | Owner |
| --- | --- | --- | --- |
| DEV | https://payflow-dev.internal | Developer unit testing and integration smoke tests | Engineering |
| SIT | https://payflow-sit.internal | System integration testing with real card scheme simulators | QA |
| UAT | https://payflow-uat.internal | Business acceptance testing with merchant stakeholders | Product |
| PROD-mirror | https://payflow-mirror.prod | Production-like load and regression tests pre-release | QA + Ops |

# Entry & Exit Criteria

Entry criteria: All FR-001–FR-012 requirements reviewed and signed off by Product; SIT environment deployed and smoke-tested green; card scheme test credentials provisioned; test data (merchant IDs, test PANs) loaded into SIT database.

Exit criteria: 100 % of smoke tests passed; ≥ 95 % of regression test cases passed; zero open Critical or Major defects; UAT sign-off obtained from the Product Owner; release notes reviewed by QA Lead.

# Risk Register

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Card scheme test harness unavailable during SIT window | Medium | High | Book harness slots 2 weeks in advance; maintain fallback mock service. |
| 3DS2 frictionless flow not testable in SIT (scheme restriction) | High | Medium | Use Visa/Mastercard certified emulator; document limitation in test report. |
| Settlement file schema change from acquirer with short notice | Low | High | Pin acquirer SDK version; add contract test in CI pipeline. |
| Test data PAN tokens expiring mid-regression causing false failures | Medium | Medium | Automate token refresh in test setup hook; alert QA on token expiry. |